UNIT – 2 AGILE MINI-PROJECT

STUDENT RECORD AND ACADEMIC MANAGEMENT PLATFORM

Agile Project Planning and Documentation

Name: Janvi Sonawane

PRN:2125UDSF1097

Class: SY(AIDS)

# 1. Study of the Business Problem and Product Vision

The project is a Student Record and Academic Management Platform. The Unit 2 brief asks the team to understand the Product Vision, Mission, stakeholders, business requirements, functional and non-functional requirements, user personas, MVP and roadmap before converting them into Agile deliverables.

The platform is intended to provide a centralized web-based system for managing student records, attendance, academic performance, course registration and reports. The Agile plan below converts these needs into epics, user stories, acceptance criteria, a prioritized backlog and sprints.

| Item | Project Understanding |
| --- | --- |
| Product | Student Record and Academic Management Platform |
| Primary users | Administrator, Faculty Member, Student |
| Main problem | Student and academic information needs to be organized and managed efficiently in one platform. |
| Core capabilities | Student management, course management, attendance, marks, authentication, notifications and reporting |
| MVP | Secure login plus core student, course, attendance and academic-record functions |
| Delivery approach | Incremental Agile development using Scrum |

# 2. Agile Product Vision

Product Vision: Develop a secure and user-friendly Student Record and Academic Management Platform that enables educational institutions to efficiently manage student records, attendance, academic performance, course registration, and reporting through a scalable web-based application.

| Aspect | Definition |
| --- | --- |
| Overall objective | Create a centralized and easy-to-use platform for academic record management. |
| Primary users | Administrators, faculty members and students. |
| Business benefits | Reduced manual work, organized records, easier reporting and improved access to academic information. |
| Success criteria | Core workflows work correctly; authorized users can access appropriate functions; records can be added, searched, updated and reported. |
| Constraints | Limited student-team development time, limited resources, dependency between modules and need for secure access. |
| Expected capabilities | Authentication, student/course management, attendance, marks, notifications and reports. |

# 3. Scrum Team Structure

| Role | Team Member | Responsibilities |
| --- | --- | --- |
| Product Owner | Member 1 | Defines requirements, prioritizes backlog, represents stakeholder interests and accepts completed work. |
| Scrum Master | Member 2 | Facilitates Scrum ceremonies, removes impediments and supports Agile practices. |
| Developer | Member 3 | Designs and implements application features. |
| Developer/Tester | Member 4 | Develops features, performs testing and verifies acceptance criteria. |
| Documentation/QA | Member 5 | Maintains documentation, supports testing and prepares demonstrations. |

Note: Replace Member 1–5 with the actual names of the team members.

# 4. Project Epics

| Epic | Purpose / Scope |
| --- | --- |
| Epic 1 – Student Management | Manage student registration, profiles, searching, updating and deletion. |
| Epic 2 – Course Management | Manage courses, assign students and view course details. |
| Epic 3 – Attendance Management | Record, view and report student attendance. |
| Epic 4 – Marks and Academic Performance | Enter/update marks, calculate grades and generate result sheets. |
| Epic 5 – Authentication and Security | Provide login, logout, password reset and role-based access. |
| Epic 6 – Notifications | Provide attendance, examination and result notifications. |
| Epic 7 – Reporting | Generate student, attendance, performance and course reports. |

# 5. User Story Repository

| ID | Epic | User Story | Points |
| --- | --- | --- | --- |
| US01 | Authentication | As a registered user, I want to log in so that I can securely access the platform. | 5 |
| US02 | Authentication | As a user, I want to log out so that my account remains protected. | 2 |
| US03 | Student Management | As an administrator, I want to add a student so that the student record is stored. | 5 |
| US04 | Student Management | As an administrator, I want to search for a student so that I can quickly find a record. | 3 |
| US05 | Student Management | As an administrator, I want to update student details so that records remain current. | 3 |
| US06 | Student Management | As an administrator, I want to delete a student record so that obsolete records can be removed. | 3 |
| US07 | Course Management | As an administrator, I want to add a course so that courses are available in the system. | 3 |
| US08 | Course Management | As an administrator, I want to assign students to courses so that enrollment is recorded. | 5 |
| US09 | Attendance | As a faculty member, I want to record attendance so that attendance records remain accurate. | 5 |
| US10 | Attendance | As a faculty member, I want to view attendance so that I can monitor students. | 3 |
| US11 | Attendance | As a faculty member, I want to generate attendance reports so that attendance can be reviewed. | 5 |
| US12 | Academic Performance | As a faculty member, I want to enter marks so that academic performance is recorded. | 5 |
| US13 | Academic Performance | As a faculty member, I want to calculate grades so that results can be prepared consistently. | 5 |
| US14 | Academic Performance | As a student, I want to view my result so that I can know my academic performance. | 3 |
| US15 | Notifications | As a student, I want attendance alerts so that I am aware of attendance status. | 5 |
| US16 | Reporting | As an administrator, I want student reports so that I can review student information. | 5 |

# 6. Acceptance Criteria

| User Story | Acceptance Criteria / Definition of Done |
| --- | --- |
| US01 – Login | Login page loads; registered users can log in; invalid credentials show an error; successful login opens the dashboard; session works correctly. |
| US03 – Add Student | Authorized user can open the form; required fields are validated; valid data is saved; duplicate/invalid data is handled; saved student can be searched. |
| US04 – Search Student | User can search using available student information; matching records appear; no-match result is handled clearly. |
| US07 – Add Course | Authorized user can enter course details; required fields are validated; valid course is saved and displayed. |
| US09 – Record Attendance | Faculty can select a course; select lecture date; mark attendance; save successfully; saved records can be viewed. |
| US12 – Enter Marks | Faculty can select student/course; enter marks; validate values; save marks; saved marks can be retrieved. |
| US13 – Calculate Grades | System uses the defined grading rule; calculation completes for valid marks; result is displayed correctly. |
| US16 – Student Report | Authorized user can select report criteria; report contains relevant student information; report can be viewed successfully. |

# 7. Prioritized Product Backlog

| Priority | Level | ID | Backlog Item | Epic | Points |
| --- | --- | --- | --- | --- | --- |
| 1 | High | US01 | User Login | Authentication | 5 |
| 2 | High | US03 | Add Student | Student Management | 5 |
| 3 | High | US04 | Search Student | Student Management | 3 |
| 4 | High | US09 | Record Attendance | Attendance | 5 |
| 5 | High | US12 | Enter Marks | Academic Performance | 5 |
| 6 | High | US07 | Add Course | Course Management | 3 |
| 7 | High | US05 | Update Student | Student Management | 3 |
| 8 | Medium | US08 | Assign Students to Course | Course Management | 5 |
| 9 | Medium | US10 | View Attendance | Attendance | 3 |
| 10 | Medium | US11 | Attendance Report | Reporting | 5 |
| 11 | Medium | US13 | Calculate Grades | Academic Performance | 5 |
| 12 | Medium | US14 | View Result | Academic Performance | 3 |
| 13 | Medium | US15 | Attendance Alert | Notifications | 5 |
| 14 | Low | US16 | Student Report | Reporting | 5 |
| 15 | Low | US02 | Logout | Authentication | 2 |
| 16 | Low | US06 | Delete Student | Student Management | 3 |

# 8. Story Point Estimation

The project uses the estimation scale from the Unit 2 brief: 1 = Very Easy, 2 = Easy, 3 = Moderate, 5 = Difficult, 8 = Very Difficult and 13 = Highly Complex. The team should validate these estimates through Planning Poker.

| Points | Complexity |
| --- | --- |
| 1 | Very Easy |
| 2 | Easy |
| 3 | Moderate |
| 5 | Difficult |
| 8 | Very Difficult |
| 13 | Highly Complex |

# 9. Sprint Planning

| Sprint | Goal | Activities | Expected Deliverable |
| --- | --- | --- | --- |
| Sprint 1 | User authentication and project setup | Repository setup, basic UI, user registration/login, logout, testing | Working login and basic application shell |
| Sprint 2 | Student Management | Add, search, update and delete student; validation and testing | Working Student Management module |
| Sprint 3 | Course and Attendance Management | Add course, assign students, record/view attendance, attendance reports | Working Course + Attendance modules |
| Sprint 4 | Marks, Notifications and Reporting | Enter marks, calculate grades, result view, notifications and reports | Academic performance and reporting features |

# 10. Sprint Backlog

| Sprint | Selected Stories | Main Tasks | Done When |
| --- | --- | --- | --- |
| 1 | US01, US02 | Project repository, UI shell, login/logout, validation, tests | Authentication passes acceptance criteria. |
| 2 | US03, US04, US05, US06 | Student form, database/model, search, edit/delete, validation, tests | Student records can be managed end-to-end. |
| 3 | US07, US08, US09, US10, US11 | Course form, enrollment, attendance interface, storage and report | Course and attendance workflows operate correctly. |
| 4 | US12, US13, US14, US15, US16 | Marks, grade logic, result page, notifications, reports and final testing | Academic and reporting features meet acceptance criteria. |

# 11. Scrum Board

| Backlog | To Do | In Progress | Testing | Completed |
| --- | --- | --- | --- | --- |
| Attendance Report | Add Student | Search Student | Login Testing | Project Setup |
| Notifications | Add Course | Record Attendance | Student Form Testing | Basic UI |
| Student Report | Enter Marks | Assign Course | Course Testing | Repository |
| Delete Student | View Result | Calculate Grades | Attendance Testing |  |

The team should update this board during Sprint execution by moving each work item through Backlog → To Do → In Progress → Testing → Completed.

# 12. Scrum Ceremonies

| Ceremony | How the Team Will Conduct It | Output |
| --- | --- | --- |
| Sprint Planning | Select prioritized stories, estimate effort and define the sprint goal. | Sprint Goal + Sprint Backlog |
| Daily Scrum | Each member states what was completed, what will be done next and any challenge/impediment. | Daily progress and impediment list |
| Sprint Review | Demonstrate completed features and collect stakeholder feedback. | Feedback and accepted increment |
| Sprint Retrospective | Discuss what went well, challenges and improvements for the next sprint. | Improvement actions |

# 13. Sample Daily Scrum Record

| Member | Yesterday | Today | Challenge |
| --- | --- | --- | --- |
| Member 1 | Prepared requirements | Prioritize backlog | None |
| Member 2 | Created project structure | Set up Scrum board | Repository access |
| Member 3 | Designed login UI | Implement login | UI validation |
| Member 4 | Prepared test cases | Test authentication | Test data |
| Member 5 | Prepared documentation | Update project report | None |

# 14. Burndown Chart Plan

The team will track remaining Story Points after each workday. A simple burndown should begin with the total points committed to the sprint and decrease as stories are completed.

| Sprint Day | Planned Remaining Points | Actual Remaining Points |
| --- | --- | --- |
| Day 1 | 20 | 20 |
| Day 2 | 16 | 18 |
| Day 3 | 12 | 14 |
| Day 4 | 8 | 10 |
| Day 5 | 4 | 5 |
| Day 6 | 0 | 0 |

The numerical values above are an illustrative project-management example. Replace them with the team's actual sprint data after execution.

# 15. Sprint Review Report

| Area | Review Result |
| --- | --- |
| Features demonstrated | Authentication, student management and/or sprint-specific completed stories |
| Stakeholder feedback | Collect feedback on usability, correctness and missing requirements. |
| Accepted stories | Stories whose acceptance criteria are fully satisfied. |
| Stories carried forward | Stories not completed or not accepted; return them to the Product Backlog. |
| Next action | Re-prioritize backlog based on feedback and plan the next sprint. |

# 16. Sprint Retrospective Report

| Question | Team Response |
| --- | --- |
| What went well? | Clear task division, regular communication and incremental development. |
| What challenges occurred? | Dependencies between modules, debugging and coordinating team tasks. |
| What should improve? | Break large tasks into smaller tasks, test earlier and communicate blockers quickly. |
| Action for next sprint | Daily progress tracking, earlier integration and continuous testing. |

# 17. Agile Framework Comparison

| Framework | Main Focus | Suitability for This Project |
| --- | --- | --- |
| Scrum | Sprints, Product Backlog, defined roles and ceremonies | High – suitable for a student team building an application incrementally. |
| Kanban | Continuous flow and visual work management | Medium – useful for tracking tasks but less structured for fixed sprint delivery. |
| Extreme Programming (XP) | Engineering practices and frequent feedback | High as a complementary approach for testing and code quality. |
| Lean Development | Waste reduction and value delivery | Medium – useful principles, but less directly structured for this assignment. |
| LeSS | Scaling Scrum to multiple teams | Low – likely unnecessary for a small student team. |
| SAFe | Scaling Agile across large organizations | Low – too heavyweight for this project. |
| Scrum@Scale | Scaling Scrum across multiple teams | Low – unnecessary for the expected team size. |

Recommended framework: Scrum, because the Unit 2 project is organized around a Product Backlog, user stories, story points, Sprint Planning, Scrum Board, Sprint Review and Sprint Retrospective. XP practices such as testing and frequent integration can complement Scrum.

# 18. Project Timeline and Release Roadmap

| Phase | Planned Work | Release Output |
| --- | --- | --- |
| Phase 1 | Discovery and Agile planning | Product Vision, roles, epics, stories and backlog |
| Phase 2 | Sprint 1 | Authentication + project setup |
| Phase 3 | Sprint 2 | Student Management |
| Phase 4 | Sprint 3 | Course + Attendance Management |
| Phase 5 | Sprint 4 | Marks, Notifications + Reporting |
| Phase 6 | Final integration | Testing, documentation and final demonstration |

# 19. Definition of Done

User story implementation is complete.

Acceptance criteria are satisfied.

Feature has been tested.

Major defects are resolved or documented.

Changes are integrated into the project.

Relevant documentation is updated.

Feature is demonstrated during Sprint Review.

Product Owner accepts the completed story.

# 20. Final Deliverables Checklist

| No. | Deliverable | Status |
| --- | --- | --- |
| 1 | Agile Project Planning Report | ☐ To Complete |
| 2 | Product Vision Document | ☐ To Complete |
| 3 | Scrum Team Structure | ☐ To Complete |
| 4 | Scrum Roles and Responsibilities Document | ☐ To Complete |
| 5 | Epic Documentation | ☐ To Complete |
| 6 | User Story Repository | ☐ To Complete |
| 7 | Acceptance Criteria Document | ☐ To Complete |
| 8 | Prioritized Product Backlog | ☐ To Complete |
| 9 | Story Point Estimation Sheet | ☐ To Complete |
| 10 | Sprint Planning Document | ☐ To Complete |
| 11 | Sprint Backlog | ☐ To Complete |
| 12 | Scrum Board | ☐ To Complete |
| 13 | Burndown Chart | ☐ To Complete |
| 14 | Sprint Review Report | ☐ To Complete |
| 15 | Sprint Retrospective Report | ☐ To Complete |
| 16 | Agile Framework Comparison Report | ☐ To Complete |
| 17 | Project Timeline and Release Roadmap | ☐ To Complete |
| 18 | Complete Agile Documentation | ☐ To Complete |

# Conclusion

This Agile mini-project converts the Student Record and Academic Management Platform into a structured Scrum development plan. The project begins with a clear product vision, assigns Scrum responsibilities, divides the system into epics, creates user stories with acceptance criteria, prioritizes the Product Backlog, estimates effort and organizes delivery into sprints. Scrum ceremonies, a Scrum Board, burndown tracking, reviews and retrospectives provide a practical process for incremental development and continuous improvement.

# Source Basis

Prepared directly from the uploaded Unit-2 Agile Mini-Project brief, which specifies the Student Record and Academic Management Platform, the required Agile activities, example epics/user stories, estimation scale, sprint structure, Scrum ceremonies, framework comparison and submission deliverables.

# Detailed Business Problem Analysis

The Student Record and Academic Management Platform is designed to centralize important academic activities in one web-based application. The system focuses on reducing manual effort and making student information easier to maintain, search, update and report.

The Agile approach allows the team to develop the platform incrementally. Instead of building every feature at once, the team first delivers authentication and the basic project foundation, then Student Management, Course and Attendance Management, and finally academic performance, notifications and reporting.

# Detailed Stakeholder Analysis

| Stakeholder | Needs | Expected Benefit |
| --- | --- | --- |
| Administrator | Manage students, courses, users and reports. | Centralized records and easier administration. |
| Faculty Member | Record attendance, enter marks and view academic information. | Faster academic work and reduced manual effort. |
| Student | View attendance, results and relevant notifications. | Easy access to personal academic information. |
| Institution/Management | Maintain organized records and obtain reports. | Better monitoring and decision support. |
| Development Team | Clear requirements, priorities and acceptance criteria. | More organized and incremental development. |

# Functional Requirements

Users can log in and log out according to their access level.

Administrators can add, search, update and delete student records.

Administrators can add and update courses and assign students to courses.

Faculty members can record and view attendance.

Faculty members can enter marks and update academic records.

The system can calculate grades according to the defined grading rule.

Students can view their own academic results.

The system can provide attendance, examination and result notifications.

Authorized users can generate student, attendance, performance and course reports.

# Non-Functional Requirements

| Requirement | Project Expectation |
| --- | --- |
| Security | Protected academic information should only be available to authorized users. |
| Usability | The interface should be simple and understandable for administrators, faculty and students. |
| Performance | Common actions such as searching and viewing records should work efficiently. |
| Reliability | Saved student, attendance and marks data should remain consistent. |
| Scalability | The design should allow the number of students, courses and records to grow. |
| Maintainability | Code and documentation should be organized so future changes are easier. |
| Availability | Core academic functions should be accessible when required. |

# User Personas

| Persona | Goal | Activities | Main Requirements |
| --- | --- | --- | --- |
| Administrator | Maintain institutional academic data. | Student CRUD, course management, reports. | Control, accuracy and efficient search. |
| Faculty Member | Manage teaching-related records. | Attendance, marks and academic reports. | Fast data entry and reliable calculations. |
| Student | Monitor academic information. | View attendance, results and notifications. | Simple interface and protected personal data. |

# Minimum Viable Product (MVP)

For this mini-project, the MVP should demonstrate a complete and useful academic-management workflow without requiring every advanced feature.

Basic application and database/data structure.

User login and logout.

Student registration and profile management.

Student search and update.

Course creation and student assignment.

Attendance recording and viewing.

Marks entry and basic grade calculation.

Basic result and attendance reports.

Basic role-based access for administrator, faculty and student users.

Features such as advanced analytics and extensive notification customization can be considered future-release features if the sprint time is limited.

# Detailed Epic Breakdown

| Epic | Detailed Scope | Primary Users | Priority |
| --- | --- | --- | --- |
| Epic 1 – Student Management | Registration, profile management, search, update and deletion. | Administrator | High |
| Epic 2 – Course Management | Add/update courses, assign students and view course details. | Administrator | High |
| Epic 3 – Attendance Management | Record attendance, view attendance and generate attendance reports. | Faculty | High |
| Epic 4 – Marks & Academic Performance | Enter/update marks, calculate grades and generate/view results. | Faculty, Student | High |
| Epic 5 – Authentication & Security | Login, logout, password reset and role-based access. | All users | High |
| Epic 6 – Notifications | Attendance, examination and result notifications. | Student, Faculty | Medium |
| Epic 7 – Reporting | Student, attendance, performance and course reports. | Administrator, Faculty | Medium |

# Expanded User Story Repository

| ID | Epic | User Story | Points |
| --- | --- | --- | --- |
| US01 | Authentication | As a registered user, I want to log in so that I can securely access the platform. | 5 |
| US02 | Authentication | As a user, I want to log out so that my session is ended securely. | 2 |
| US03 | Student Management | As an administrator, I want to add a student so that the student record is stored. | 5 |
| US04 | Student Management | As an administrator, I want to search for a student so that I can quickly find a record. | 3 |
| US05 | Student Management | As an administrator, I want to update student details so that records remain current. | 3 |
| US06 | Student Management | As an administrator, I want to delete a student so that obsolete records can be removed. | 3 |
| US07 | Course Management | As an administrator, I want to add a course so that courses are available in the system. | 3 |
| US08 | Course Management | As an administrator, I want to assign students to courses so that enrollment is recorded. | 5 |
| US09 | Attendance | As a faculty member, I want to record attendance so that attendance records remain accurate. | 5 |
| US10 | Attendance | As a faculty member, I want to view attendance so that I can monitor students. | 3 |
| US11 | Attendance | As a faculty member, I want to generate attendance reports so that attendance can be reviewed. | 5 |
| US12 | Academic Performance | As a faculty member, I want to enter marks so that academic performance is recorded. | 5 |
| US13 | Academic Performance | As a faculty member, I want to calculate grades so that results can be prepared consistently. | 5 |
| US14 | Academic Performance | As a student, I want to view my result so that I can know my academic performance. | 3 |
| US15 | Notifications | As a student, I want attendance alerts so that I am aware of my attendance status. | 5 |
| US16 | Reporting | As an administrator, I want student reports so that I can review student information. | 5 |

# Detailed Acceptance Criteria

| Story | Acceptance Criteria |
| --- | --- |
| US01 – Login | Login page loads; registered users can enter valid credentials; invalid credentials display an appropriate message; successful login opens the dashboard; protected session works correctly. |
| US03 – Add Student | Authorized user can open the form; required fields are validated; valid information is saved; the saved record can be searched. |
| US04 – Search Student | User can search using available student information; matching records are displayed; a clear message appears when there is no match. |
| US05 – Update Student | Existing student can be selected; editable details can be changed; valid changes are saved and visible afterward. |
| US06 – Delete Student | Authorized user can select a student; deletion is confirmed; the deleted record is no longer shown as an active record. |
| US07 – Add Course | Authorized user can enter course information; required fields are validated; valid course data is saved and displayed. |
| US08 – Assign Course | Administrator can select a course and student; assignment is saved; assigned student appears with the course. |
| US09 – Record Attendance | Faculty can select course and date; attendance can be marked; records save successfully; saved attendance can be viewed. |
| US10 – View Attendance | Faculty can select relevant course/student/date information and view stored attendance accurately. |
| US11 – Attendance Report | Authorized user can choose report criteria; relevant attendance data is generated and displayed. |
| US12 – Enter Marks | Faculty can select student/course; valid marks can be entered; marks are saved and can be retrieved. |
| US13 – Calculate Grades | Valid marks are processed according to the defined grading rule and the calculated grade is displayed. |
| US14 – View Result | Authenticated student can view their own result; protected results of other students are not exposed. |
| US15 – Attendance Alert | Attendance information is checked according to the configured rule and an eligible notification is generated. |
| US16 – Student Report | Authorized user can select report criteria and view relevant student information. |

# Backlog Prioritization Rationale

The Product Backlog is prioritized using business value, user importance, technical dependencies and implementation complexity. Authentication and core student/academic workflows are placed first because later modules depend on secure access and reliable student/course data. Reporting and notifications are placed after the core workflows so that they can use already-established data.

# Feature Dependency Analysis

| Feature | Depends On | Reason |
| --- | --- | --- |
| Student Search | Student Registration | A student record must exist before it can be searched. |
| Course Assignment | Student + Course | Both records are needed for enrollment. |
| Attendance | Student + Course Assignment | Attendance must be associated with an appropriate course and student. |
| Marks Entry | Student + Course | Academic marks need to be linked to a student and course. |
| Grade Calculation | Marks Entry | A grade requires valid marks. |
| Result View | Marks/Grades + Authentication | The result requires stored academic data and protected access. |
| Reports | Stored academic records | Reports depend on reliable underlying data. |

# Detailed Sprint 1 Plan

Sprint Goal: Develop the project foundation and user authentication.

| Task | Expected Result |
| --- | --- |
| Repository initialization | Project repository and base structure are ready. |
| Basic UI/navigation | Initial screens and navigation are available. |
| User registration | A user can be registered with required information. |
| Login | Valid users can access the application. |
| Logout/session handling | User session ends correctly. |
| Authentication testing | Login, invalid credentials and logout are tested. |
| Sprint Review | Working authentication increment is demonstrated. |

# Detailed Sprint 2 Plan

Sprint Goal: Develop the complete basic Student Management module.

| Task | Expected Result |
| --- | --- |
| Student form/data model | Student information can be entered. |
| Add Student | New student record is saved. |
| Search Student | Existing students can be found quickly. |
| Update Student | Existing information can be changed. |
| Delete Student | Obsolete records can be removed. |
| Validation and testing | CRUD workflow meets acceptance criteria. |
| Sprint Review | Student Management module is demonstrated. |

# Detailed Sprint 3 Plan

Sprint Goal: Develop Course and Attendance Management.

| Task | Expected Result |
| --- | --- |
| Add Course | Course information can be stored. |
| Assign Students | Students can be associated with courses. |
| Attendance interface | Faculty can select course/date/student information. |
| Record Attendance | Attendance is stored successfully. |
| View Attendance | Saved attendance can be reviewed. |
| Attendance Report | Basic attendance report is generated. |
| Integration Testing | Course and attendance workflows work together. |

# Detailed Sprint 4 Plan

Sprint Goal: Complete academic performance, notifications and reporting.

| Task | Expected Result |
| --- | --- |
| Enter/update marks | Academic marks can be stored and updated. |
| Grade calculation | Grades are calculated using the defined rule. |
| Result view | Students can view their academic results. |
| Attendance notification | Basic attendance alert is available. |
| Student/performance reports | Relevant reports can be generated. |
| Final testing | Integrated features are tested. |
| Final Sprint Review | Completed product increment is demonstrated. |

# Risk Register

| Risk | Impact | Probability | Mitigation |
| --- | --- | --- | --- |
| Changing requirements | Medium | Medium | Maintain and reprioritize the Product Backlog. |
| Module integration problems | High | Medium | Integrate frequently and test dependencies early. |
| Limited project time | High | High | Prioritize MVP and high-value stories. |
| Incorrect data | High | Medium | Validate input and test CRUD/data workflows. |
| Team member unavailability | Medium | Medium | Share documentation and avoid single-person dependency. |
| Late bug discovery | High | Medium | Perform testing continuously within every sprint. |

# Detailed Scrum Board Workflow

Each task moves through five stages: Backlog → To Do → In Progress → Testing → Completed. The Product Owner prioritizes the backlog, developers move selected work into To Do/In Progress, testers verify completed implementation, and accepted work is moved to Completed.

| Backlog | To Do | In Progress | Testing | Completed |
| --- | --- | --- | --- | --- |
| Notifications | Add Student | Search Student | Login Testing | Project Setup |
| Student Report | Add Course | Record Attendance | Student Form Testing | Basic UI |
| Delete Student | Enter Marks | Assign Course | Course Testing | Repository |
| Future Analytics | View Result | Calculate Grades | Attendance Testing |  |

# Burndown Chart – Detailed Tracking Method

At the beginning of each sprint, the team records the total committed Story Points. At the end of each workday, completed stories are removed from the remaining total. The resulting values are plotted to show whether the team is progressing toward the Sprint Goal.

| Day | Planned Remaining | Example Actual Remaining |
| --- | --- | --- |
| Day 1 | 20 | 20 |
| Day 2 | 16 | 18 |
| Day 3 | 12 | 14 |
| Day 4 | 8 | 10 |
| Day 5 | 4 | 5 |
| Day 6 | 0 | 0 |

These values are an example for documentation. During actual execution, replace them with the team's real sprint data.

# Sprint Review and Retrospective – Detailed Format

| Ceremony | Questions / Activities | Output |
| --- | --- | --- |
| Sprint Planning | What is the Sprint Goal? Which stories are highest priority? What effort is required? | Sprint Goal and Sprint Backlog |
| Daily Scrum | What was completed? What will be done next? Are there impediments? | Daily progress and impediments |
| Sprint Review | What was completed? Does it meet acceptance criteria? What feedback was received? | Accepted increment and feedback |
| Sprint Retrospective | What went well? What did not go well? What should change? | Improvement actions for next sprint |

# Definition of Done

The user story implementation is complete.

All acceptance criteria are satisfied.

The feature has been tested.

Major defects are resolved or documented.

The change is integrated with the project.

Relevant project documentation is updated.

The feature can be demonstrated during Sprint Review.

The Product Owner accepts the completed work.

# Agile Framework Comparison – Recommendation

| Framework | Main Focus | Suitability |
| --- | --- | --- |
| Scrum | Sprints, Product Backlog, defined roles and ceremonies. | High – best match for this mini-project and its required deliverables. |
| Kanban | Continuous flow and visual task management. | Medium – useful for tracking but less aligned with required sprint activities. |
| Extreme Programming (XP) | Frequent feedback and strong engineering practices. | High as a complementary practice, especially for testing. |
| Lean Development | Reducing waste and maximizing value. | Medium – useful principles but less structured for this assignment. |
| LeSS | Scaling Scrum across multiple teams. | Low – unnecessary for a small student project. |
| SAFe | Large-scale Agile across organizations. | Low – too heavyweight for the project size. |
| Scrum@Scale | Scaling Scrum across several teams. | Low – not required for a small team. |

Recommended framework: Scrum. The Unit 2 brief itself is structured around Product Backlog, User Stories, Story Points, Sprint Planning, Scrum Board, Sprint Review and Sprint Retrospective. Scrum therefore provides the clearest fit for the required academic deliverables.

# Project Timeline and Release Roadmap – Detailed

| Phase | Main Activities | Expected Output |
| --- | --- | --- |
| Phase 1 – Planning | Business problem, Product Vision, stakeholders, requirements, personas and MVP. | Agile planning foundation. |
| Phase 2 – Sprint 1 | Repository, basic UI and authentication. | Authentication increment. |
| Phase 3 – Sprint 2 | Student registration, search, update and deletion. | Student Management increment. |
| Phase 4 – Sprint 3 | Course creation, assignment and attendance. | Course + Attendance increment. |
| Phase 5 – Sprint 4 | Marks, grades, results, notifications and reports. | Academic/reporting increment. |
| Phase 6 – Finalization | Integration, testing, documentation and demonstration. | Final working project and complete Agile documentation. |